Loading gif (.5 day)

Timebar resize (1 day)

Reproduce application bugs (.5 day)

Fix application bugs (.5 day)

The whole map thing (2 days)

Login form (.5 day)

Add event form (1 day)

Bookmarks (1 day)

Citation Generators (.5 day)

Float ups (2 days)

Generate Encyclopedia links (1 day + CPU time)

Extracting location data (1 day + Meet Tomaso)

RSS Feed (.5 day + Meet Tomaso)

Parse Encyclopedia (.5 day + MT)

Fix Atlas parser bugs (.5 day + MT)

Multirun script (.5 day)

Split Encyclopedia (MT)

More images (MT)

Manuscripts (MT)